| University of Missouri – St. Louis ………… ………. Syllabus LOM 6347 ... Project Management InfoSys 6847 …Financial and Project Management |
| --- |
| Course |  |
| Course Overview | A project is defined to be a non-repeating or special action or set of actions designed to produce a special outcome. This course presents the concepts and state of the art / state of the practice of project management as applicable to both the Logistics and Operations Management and Management Information Systems domains. Project Management spans the two major phases of a project, planning and execution, and all sub-phases including defining the project organization, scheduling, defining the project in a manner that facilitates management and execution, estimating, leading, risk management, project control and project audit/closure. Concepts such as organizational design and culture as they impact projects and emerging business realities such as employing e-commerce practices and globalization will be introduced. |
| Course Objectives | Develop an understanding of the concepts attendant to project management Develop an understanding of the steps in a comprehensive project management plan that spans the planning and execution stages Develop an understanding of and an ability to apply state of the art project management practices and tools, with an emphasis on the operations research and mathematical tools used in project management in general and in the Information Systems and LOM communities for project management |
| Prerequisite | As shown in course catalog |
| Instructor | Richard A. Navarro Office … CCB 225 / Office Hours by Appointment 314-516-6283 314-346-8849 (Mobile) Navarror@UMSL.edu |
| Text | Project Management, the Managerial Process; Gray and Larson, 5th Edition, McGraw Hill Irwin, 2011 Supplemental readings to be assigned |
| Grading | Class Participation 10% A: 90% or higher Team Case Studies 10 % B: 80% - 89.9% Individual Project 20% C: 70% - 79.9% 1st Examination 30% F: less than 70% 2nd Examination 30% |
| Policy Statements | University policy clearly defines the requirements for academic honesty and defines the disciplinary actions to which a student may be subject if these requirements are violated. All students are expected to respect their classmates, the instructor and the university; Civility is a basic requirement This syllabus may be revised at the discretion of the instructor without the prior notification or consent of the student. |
| Week | Assignments / Topics of Discussion |
|  | Assignment for Week 1 Reading assignment … Gray and Larson Chapter 1 … Modern Project Management |
|  | Week One ... Projects are defined as non-repeating special efforts to achieve a goal or mission. Projects are how Business gets things done. Projects tend to be Resource constrained Politically and organizationally challenging Business critical Over budget Late Discussion Points Introductions, Course Objectives, Expectations. Definitions Modern Project Management; the mandate for proficiency in project management Question(s) What is this thing called “project management”? What are the system boundaries of “project management”? -------------------------------------------------------------- Assignment(s) for Week 2 Reading Assignment … Gray and Larson Chapter 2 … Organization Strategy and Project Selection, pp22 Reading Assignment ... Kaplan and Norton (2000): Strategy Mapping Suggested Reading (read for concept) … Davis (1989): Technology Acceptance Suggested Reading (read for concept) ... Ventejsh and Davis (2003): A Theoretical Expansion of the TAM Suggested Reading (read for concept) ... Gartner Report (2003): Hype Cycle for Emerging Technologies Case Assignment …. Read and be prepared to discuss in class the Film Prioritization case pp56 |
|  | Week Two ... The scope of project management includes picking projects to be executed ... project selection must reflect organizational needs as well as resource availability, risk and the business culture, et.al. Discussion Points Organization Strategy Vision and Mission Project selection Kaplan and Norton Strategy Mapping Risk Aversion Technology Assessment Film Prioritization case Question(s) How does one ensure that a proposed project not only makes economic sense but is a good investment within the context of a business' goals and objectives? -------------------------------------------------------------- Assignment(s) for Week 3 Reading Assignment … Gray and Larson Chapter 4 … Defining the Project, pp100 Case Assignment …. Read and be prepared to discuss in class the Manchester United Soccer Club case, pp 124 |
|  | Week Three ... Given that project management is a key practice than the science and art of defining the project in terms that can be understood, agreed to by the organization, implemented and successfully executed is essential. The use of a Work Breakdown Structure, a hierarchical structure model of tasks to be defined in execution of a project, is a widespread standard Discussion Points Defining the Project WBS Integrated Planning Campus Wedding Manchester Soccer Club case Question(s) How does one define a project? What are the deliverables attendant to Project definition What is a work breakdown structure (WBS)? How does the creation of a work breakdown structure play into the definition of a project? -------------------------------------------------------------- Assignment(s) for Week 4 Reading Assignment … Gray and Larson Chapter 5 … Estimating Project Times and Costs, pp126 Case Assignment …. Read and be prepared to discuss in class the Sharp Printing case, pp149 |
|  | Week Four ... Estimating costs and resource requirements is an essential part of defining a project. Availability of sufficient but not excessive resources, including time, money, people and skills is of critical importance critical Discussion Points Cost and Schedule Estimation Importance of Estimates Types of costs Macro vs Micro techniques Forecasting like procedures Formal Methods CoCoMo Function Points Apportionment / Complexity Factors / CER’s Sharp Printing case Question(s) Why is estimating critical to project success even at the earliest phases of a project? How ought one to estimate various parts of a project? What tools are available and when are they applicable to estimating? -------------------------------------------------------------- Assignment(s) for Week 5 Reading Assignment … Gray and Larson Chapter 6 … Developing a Project Plan, pp156 Suggested Reading (read for concept) ... Toole ( 2005 ) A Project Management Casual Loop Diagram Case Assignment …. Read and be prepared to discuss in class the Greendale Stadium case, pp 198 |
|  | Week Five ... The key to executing a project successfully is the correctness of a project plan that is based in fact and data and which accommodates the complexities of the tasks to be performed Discussion Points Project Planning Project Networks Critical Path Method PERT Greendale stadium Case Question(s) How does one define a project? How does one create a detailed project plan? What planning tools are available to the project manager? What are the pro’s and con’s of the various alternative planning schema? What are Critical Path Methods? What is a critical path network? How does the creation of a network play into the definition of a project? -------------------------------------------------------------- Assignment(s) for Week 6 Reading Assignment … Gray and Larson Chapter 7 … Managing Risk, pp210 Suggested Reading (read for concept) ... Symantic Incorporated White Paper ... Integrated IT Risk Management Case Assignment …. Read and be prepared to discuss in class the International Capital, Inc (A) case Pp 247 |
|  | Week Six ... Risk is present in even the simplest of plans. Risk is not something that is planned for on a mainline project plan but rather is something that may happen; risk management is the planning for what to do if the risk occurs Discussion Points Risk Management Risk identification Risk assessment Risk Mitigation International Capital, Inc (A) case Question(s) What is risk? Why is having a formal risk management plan appropriate for all but the smallest of projects? How does one build a risk management plan and how does one manage to that plan? -------------------------------------------------------------- Assignment(s) for Week 7 Team Case Study … Working In teams, perform a detailed analysis of the Project Vanguard case using the source information and the case rubric provided. The Project Management Checklist may be a useful way of organizing your case analysis thinking and subsequently your report. Prepare a team report of from five to seven pages and a team presentation … be prepared to give the presentation in class Reading Assignment … Gray and Larson Chapters 8 and 9 … Scheduling Resources and Costs, pp 252, and Reducing Project Duration, pp 304 Suggested Reading (read for concept) …Martovitch and Profozich: An ARENA Tutorial Case Assignment …. Read and be prepared to discuss in class the International Capital, Inc (B) case. Pp 330 |
|  | Week Seven: Resources must be available at the right time in a project plan … resource scheduling must be an important part of project management; unscheduled or incorrectly scheduled resources are a road to failure. Projects can be forward scheduled or backwards scheduled. In either case there may not be sufficient time allotted to complete a project. Crashing is a mechanism to make appropriate time / resource tradeoffs Discussion Points Team Case Study Reports Scheduling Resources Fiscal, Facility, Personnel Resources Scheduling Methodologies Heuristics Simulation Reducing Project Duration Crashing International Capital, Inc (B) case Question(s) What are some of the more effective project scheduling and resource allocation processes and tools? What is crashing? How and when might one have to crash a project? -------------------------------------------------------------- Assignment(s) for week Eight Readings to be assigned Review for examination |
|  | Week Eight ... Special Topics Examination One ------------------------------------------------------------- Assignment(s) for Week 9 Reading Assignment … Gray and Larson Chapter 13 … Progress and Performance Measurement ,pp452 Case Assignment …. Read and be prepared to discuss in class the Scanner Project case pp 494 |
|  | Week Nine ... Even the best planned project does not just happen. Program control is the process of assessing / measuring progress vs time and schedule and quality and making adjustments as required to ensure success Discussion Points Program Control Performance measurement and evaluation Earned Value Measurement Scanner Project case Question(s) What is program control? What is Earned Value measurement? Why is “earned value measurement” the program control mechanism favored buy project managers and their customers? What are the newest approaches to program control? -------------------------------------------------------------- Assignment(s) for Week 10 Reading Assignment … Gray and Larson Chapter 14 and 16 , Project Closure, pp504, Oversight, pp564 Case Assignment …. Read and be prepared to discuss in class the Maximum Megahertz case pp 530 |
|  | Week Ten ... The project is not successfully over until it is closed. Audits provide data from one process for use on a following effort Project Audit and Closure Oversight Maximum Megahertz case Question(s) What is a program audit? What is the difference between in-progress and end-of-project audits? Who is responsible for program audit(s)? ------------------------------------------------------------------------------- Assignment for Week Eleven Team Case Study … Working In teams, perform a detailed analysis of the Project Trilogy case using the case rubric provided. Prepare a team report of from five to seven pages and a team presentation … be prepared to give the presentation in classto a panel of Saint Louis executives |
|  | Week Eleven Discussion Points Team Case Study Reports Guest Review Board -------------------------------------------------------------- Assignment(s) for Week 12 Reading Assignment … Gray and Larson Chapter 15 … International Projects , pp 532 Reading Assignment … Geert Hofstede … The Business of International Business is Culture Reading Assignment (read for concept) … Navarro … The Logical Intersection of … Culture and Business Process Requirements Elicitation Reading Assignment (read for concept) ... Rottman and Lacity ... Proven Practices for Effectively Offshoring IT Work Case Assignment … Read and be prepared to discuss in class the AMEX, Hungary case pp 560 |
|  | Week Twelve ... Few projects can be accomplished by single organizations … partners, subcontractors, or teammates are often involved. Having a team so formed causes additional complexity that must be managed Few projects are completed by individuals ...teams are the operative structural element, and more and more projects are global and teams are global in nature Discussion Points AMEX, Hungary case International Projects Business and Competitive Necessities and Imperatives International Project Complexities Laws Cultures Question(s) Why must linguistics and culture be considered when managing a project? … when managing an international project? How can culture be described and understood? -------------------------------------------------------------------- Assignment(s) for Week 13 Reading Assignment … Gray and Larson Chapter 3 … Organization Structure and Culture, pp 64 Case Assignment …. Read and be prepared to discuss in class the ORION Systems (A) case, pp 94 |
|  | Week Thirteen ... The selection and adoption of a project organizational structure must be done with an understanding of the various options and how they will relate to the organizations culture and to the project characteristics Discussion Points Organization – Structure and Culture ORION Systems (A) case Question(s) How might one organize a project? How does the project organization and business organization interact? What are the characteristics, pros and cons of alternative management structures? What is a program management organization? -------------------------------------------------------------------------------------- Assignment(s) for Week 14 Reading Assignment … Gray and Larson Chapter 10, 11. 12 … Leadership, Being and Effective Leaders, pp338, Managing Project Teams, pp374, and Outsourcing, Managing Inter-organizational Relationships, pp 418 Case Assignment …. Read and be prepared to discuss in class the Kerzner Office Equipment case pp 409 |
|  | Week Fourteen ... Management is not leadership. Projects require leaders ... Leaders are said to be people who do the right things... Leaders are said to be people that others willing and eagerly follow. “Building a high performance project team from a mixture of part-time and full-time members is a challenging task” {Gray and Larson} Discussion Points Leadership vs Management Leadership – Being an effective leader Managing Project Teams Partnering / Teaming Sourcing Kerzner Office Equipment Case Question(s) What is leadership? What are the roles and responsibilities that a project leader must assume? Assignment(s) for Week 15 Individual Assignment / Term Papers … Students will research and analyze a major project and prepare a report discussing the successes and failures encountered during execution of the project, together with suggestions about how the management of the project might have been altered and the improvements that would have been achieved Review for second exam. |
|  | Week Fifteen Examination Number Two Individual Term Papers due Individual optional presentations |