## Slide 4
An Introduction to Agile with Scrum and Kanban
Sean Scott
sean.scott@perficient.com

## Slide 5: A Little History
Franklin’s Experiment June 1752
Public Domain

## Slide 6: Bletchley Park
Bletchley Park
CC BY-SA 4.0
Infinite Dollars

## Slide 7: Colossus Mark 2
Colossus Mark 2
Dorothy Du Boisson
and Elsie Booker
UK National Archives
Invaluable

## Slide 8: Eniac
ENIAC
Glen Beck and
Betty Snyder
Circa 1947
U.S. Army
$6.3 Billion
Refrigerator Girl?

## Slide 9: IBM
IBM System 360
Model 91
Goddard Space Flight Center
NASA
$5.5 Million

## Slide 10: Punch Cards
CC BY-SA 3.0
Punch Cards

## Slide 11: Characteristics of the early development environment
Expensive Capital Investment
Expensive Operational Costs
Relatively Cheap People Costs
Transactional Processing
Simple User Interface

## Slide 12: Steps in the software development process
Document the problem
Define the requirements
Design a solution
Create the solution
Test the solution
Publish the solution

## Slide 13: Dr. Royce’s Waterfall Model
I believe in this concept, but the implementation described above is risky and invites failure…
    In effect the development process has returned to the origin and one can expect up to a 100-percent overrun in schedule and/or costs.
System Requirements
Software Requirements
Analysis
Program Design
Coding
Testing
Operations
In 1970, Dr. Winston W. Royce wrote, “Managing the Development of Large Software Systems” which was published by the IEEE magazine, Proceedings, and introduced the world to the concept of the waterfall software development process.

## Slide 14: Characteristics of the modern development environment
Small Capital Investment
Very Small Operational Costs
Relatively Expensive People
Event Processing
Complex User Interface

## Slide 15: Project Challenges under Waterfall
Processes are often lengthy and very rigid.
Customer needs and market conditions change.
Schedules are defined with little information about the work needed.
The testing team gets abused at the end as schedules get tight.
Software development is too complex to plan everything up-front.
Defining requirements in enough detail is extremely difficult.
Notes: Process vs Sport; Rules vs Strategies.
Process - http://www.infoq.com/interviews/agile2014-jeff-patton-agility?utm_source=infoqEmail&utm_medium=WeeklyNL_EditorialContentAgile&utm_campaign=10142014news
12:05 – 17:30 – think of agile as game not process;
- Strategy/rules
Study’s have shown that the following:
* Best Developers are 10x’s faster then the worst developers.
* Best teams are 2000x’s faster then worst team
  Studies showed that what took the best team 1 week to accomplish it took the worst teams 2000 weeks.
  Characteristics of the best teams
    Transcendent – sense of purpose beyond the ordinary.
    Autonomous – self organizing and self-managing.
      Managements job is to ensure that teams are organized and empowered to be the most productive – not to make all the decisions.
    Cross-Functional – team has all the skills needed to complete the project (planning, design, production, sales, distribution.

## Slide 16: Agile ain’t rocket science—except it is…

## Slide 17: Flights leading up to the moon
+
=
+
26
12
39
77

## Slide 18: Defined Process vs. Empirical Process
United States National Aeronautics and Space Administration (NASA) Photo ID: AS11-40-5874.
bit.ly/2wdiCme
Bundesarchiv, B 145 Bild-F003562-0006
Unterberg, Rolf / CC-BY-SA 3.0
bit.ly/2N3OdOk
A factory is a defined process that produces repeatable results continuously.
The NASA moon program was a long series of experiments that built upon each other.
Notes: Defined Process Control
Every step of the process is well understood。
Control the process through command
Plan what we predict to happen.
Enforce the plan, regardless of changing conditions.
Use Change Control.
Provide repeatability and predictability
Empirical Process Control
Learn as we proceed.
Plan for changes
Embrace changes
Processes are not repeatable, are visible
Promote inspection and adaptation.

## Slide 19: Ivy Lee Method
Define a vison, goal, and objective
Document six important tasks
Rank in order of importance
Complete each in order
Carry forward unfinished items.
Repeat each day.
(Circa 1918)

## Slide 20: The Secret of Life
That’s for you to figure out
(According to Curly)

## Slide 21: Agile

## Slide 22: Cat

## Slide 23: Components of agility
Balance—the ability to maintain equilibrium when a force is applied.
Speed—the ability to move all or part of the body quickly.
Strength—the ability to overcome resistance.
Coordination—the ability to control the movement of the body.
Notes: Most organizations, including Perficient, are not very agile when compared to the hypothetical standard of perfection. Measuring helps us pinpoint the areas with the largest gap, so we can target our efforts.

## Slide 24: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
That is, while there is value in the items on the right, we value the items on the left more.
February 11-13, 2001

## Slide 25: Individuals & Interactions
Waterfall | Agile
Reports | Face-to-face communication
Individual responsibility | Team ownership
Managed | Self organizing
Business estimated | Team estimated

## Slide 26: Working Software
Waterfall | Agile
Document first | Document when necessary
Completed tasks | Working software
Stop when “finished” | Stop when it makes sense
Deliver at project end | Deliver continuously

## Slide 27: Customer Collaboration
Waterfall | Agile
Accepted requirements | Collaborated requirements
User Acceptance | Customer feedback
Analyst-driven requirements | User-driven requirements
Users are a “black box” | Users are involved

## Slide 28: Responding to Change
Waterfall | Agile
Change control | Change welcome
Plan first | Plan continuously
Decisions before coding | Last responsible moment
Guess | Find out

## Slide 29: 12 Principles of Agile
Welcome changing requirements
02
Satisfy the customer through continuous delivery of valuable software.
01
Business and developers must work together daily throughout the project.
04
Deliver working software frequently, with a preference to a shorter timescale.
03
Utilize face-to-face communication.
06
Build projects around motivated individuals.
05
Agile processes promote a sustainable development pace.
08
Working software is the primary measure of progress.
07
Simplicity--the art of maximizing the amount of work not done--is essential.
10
Attention to technical excellence and good design enhances agility.
09
Retrospectives are used to help tune the team
12
The best architectures, requirements, and designs emerge from self-organizing teams.
11

## Slide 30: The Agile Umbrella
AGILE
Scrum
FDD
Lean
XP
Crystal
Kanban?
Inter-related
& Compatible
Agile is a mindset, described by a set of values and principles, that focuses on delivering value as quickly as possible.
Several methodologies and frameworks have attempted to bake agility into them, but the Scrum framework is the most popular.

## Slide 31: Kanban
看板
signboard

## Slide 32: About Kanban
Lean
Manufacturing
Limit WIP
Visualize Work
Bin System
Maximize Flow
Evolutionary

## Slide 33: Characteristics of Kanban
No prescribed roles
Pull system
Cycle time
Continuous Delivery
Excellent when priorities change
看板

## Slide 34: Scrum Board
Copyright Atlassian fair use claimed

## Slide 35: Scrum

## Slide 36: Scrum (n):
A framework within which people can address complex adaptive problems, while productively and creatively delivering products of the highest possible value.
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum
Value
Time
Dotted graph line represents traditional project management methodology.

## Slide 37: Lightweight, simple to understand, difficult to master
Notes: C1 – Connections: 5 minutes
Ask question – Trainer asks the learner to list in the worksheet in few words what different characteristics comes in their mind.

## Slide 38: When is Scrum Appropriate?
Building a model or a migration project
Replacing an existing application that some people like
Integrating a new application with a well documented system
Most IT projects
Very large IT programs
Stacey RD. Strategic management and organisational dynamics: the challenge of complexity. 3rd ed. Harlow: Prentice Hall, 2002

## Slide 39: Project Triangle
Quality
Cost
Duration
Scope
Scope
Cost
Duration
Quality
Waterfall
Agile
Quality is variable
Scope is variable

## Slide 40: Things that aren’t Scrum
There are many ways to be agile, but Scrum defines various values, ceremonies, roles, and artifacts.
Not doing all of Scrum
means you aren’t doing Scrum.
Scrum-but
Scrum-ban
Scrum-lite
Scrummish

## Slide 41: Process Methodology Framework
Methodology
A process is simply a well-defined set of steps and decisions points for executing a specific task.
Frameworks are by definition a little loose. They exist to provide structure and direction on a preferred way to do something without being too detailed or rigid.
A methodology is an approach to “doing something” with a defined set of rules, methods, tests activities, deliverables, and processes which typically serves to solve a specific problem.
Process
Framework
Notes: https://vsellis.com/frameworks-methodologies-and-processes/

## Slide 42: The Scrum Framework
Scrum’s roles, events, artifacts, and rules are immutable and although implementing only parts of Scrum is possible, the result is not Scrum. Scrum exists only in its entirety.
5 Values
3 Artifacts
5 Ceremonies
3 Roles
Notes: Scrum’s roles, events, artifacts, and rules are immutable and although implementing only parts of Scrum is possible, the result is not Scrum. Scrum exists only in its entirety and functions well as a container for other techniques, methodologies, and practices.

## Slide 43: Pillars

## Slide 44: Pillars of Scrum
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum
Transparency
Inspection
Adaptation

## Slide 45: Inspection
Actively looking for errors and bugs in code, process improvement opportunities, and other slow-downs.
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum

## Slide 46: Adaptation
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum
Adapting to the results of the inspection and continuously improving team processes.

## Slide 47: Transparency
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum
Sharing all facts with all shareholders. A high degree of trust among all parties.

## Slide 48: Core Values

## Slide 49: Scrum Values
Courage to do the right thing
Commitment to the project goal
Focus on the goal
Respect for each other
Openness about challenges
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum

## Slide 50: Courage
Do the right thing
Work on the tough problems
Challenge the unchallengeable
Break habits
Be successful

## Slide 51: Commitment
Participate
Own the problem
Set and achieve goals
Be realistic
Don’t give up too early

## Slide 52: Focus
No distractions
One thing at a time
Order work
Double-team
No gold-plating

## Slide 53: Respect
Empathy
Assume the best
Listen for understanding
See people as people
Deliver true value to clients

## Slide 54: Openness
Impromptu discussions
Honest feedback
Public status
Code reviews
Task board

## Slide 55: Roles
Library of Congress. No known copyright.

## Slide 56: Roles in Scrum
Development Team
Self-organizing
Cross-functional
Egalitarian
Complete
Sized
Users
Users of the system
Product Owner
One person
Respected
Knowledgeable
Accountable
Committed
Scrum Master
One person
Servant leader
Coach
Scrum expert
Stakeholder
Interested People

## Slide 57: The Scrum Team
Product Owner
Development Team
Scrum Master

## Slide 58: Product Owner
Maximizing the value of the product
Manages Product Backlog
Represents the product
Owns the vision
One person

## Slide 59: Development Team
Does the work of delivering the product
Represents the technology
Manages Sprint Backlog
Owns the vision
One team

## Slide 60: Scrum Team Characteristics
Small
Self-organizing
Egalitarian
Cross-functional
Atomic
Scrum teams should be small. The Scrum Guide limits the size to 6  3. Perficient suggests a team size of 7  1.
Scrum teams should self-organize. This means the team should not have a manager dictating how they work.
Scrum teams should not have any roles within the team; nor should there be an assigned leader.
Scrum teams should include all skills required to complete the project spread across the team.
Scrum teams should be whole and not depend on any external people.
Scrum Guide July 2016, Ken Schwaber and Jeff Sutherland, the originators of Scrum
Notes: Development Teams have the following characteristics:
They are self-organizing. No one (not even the Scrum Master) tells the Development Team how to turn Product Backlog into Increments of potentially releasable functionality;
Development Teams are cross-functional, with all the skills as a team necessary to create a product Increment;
Scrum recognizes no titles for Development Team members, regardless of the work being performed by the person;
Scrum recognizes no sub-teams in the Development Team, regardless of domains that need to be addressed like testing, architecture, operations, or business analysis; and,
Individual Development Team members may have specialized skills and areas of focus, but accountability belongs to the Development Team as a whole.

## Slide 61: Team Size
According to the Scrum Guide, Scrum teams should be limited in size to no more than 9, and no fewer than 3 development team members.
With nine development team members, there are 36 channels of communication.
Perficient suggests the optimal team size is seven development team members—which has 21 channels of communication.
2
4
7
9
1
3
5
6
8
36 channels

## Slide 62: “T”-Type team members
Broad, cross-functional skills
Deep Expertise
Broad, cross functional skills, e.g. knows a development language, SQL, and has testing skills
Deep expertise in at least one skill, e.g., expert level developer.

## Slide 63: Scrum Master
Represents Scrum
Servant Leader
Evangelist
Dedicated
Protector

## Slide 64: Scrum Master
Coordinator
Mediator
Helper
Coach
Consultant
Facilitator
Protector
Coach
Evangelist
Leader
Trainer
Coach

## Slide 65: Non-team Members
Users
Consultants
Management
Department Heads
Internal
External
Legal
User Experience
IT
Executive
Middle
Finance
Production
Etc.

## Slide 66: Roles in Review
Development Team
Users
Product Owner
Scrum Master
Stakeholder

## Slide 67: Certifications
Foundation
Team Certifications
Guide and Leadership

## Slide 68: Artifacts

## Slide 69: The Scrum Artifacts
Product Backlog
Sprint Backlog
Increment
The product backlog consists of descriptions for all features that may make it into the product.
The sprint backlog consists of descriptions for all items in scope for the current sprint.
The increment is all of the features that were completed and accepted during the sprint.

## Slide 70: Product Backlog
Ordered
Single-source
Dynamic
Describes a product that is appropriate, competitive, and useful; and includes a DOD, order, estimate, and value

## Slide 71: The Scrum Artifacts
Product Backlog
Sprint Backlog
Increment
The product backlog consists of descriptions for all features that may make it into the product.
The sprint backlog consists of descriptions for all items in scope for the current sprint.
The increment is all of the features that were completed and accepted during the sprint.

## Slide 72: Sprint Backlog
Ordered
Visible
Real-time
Elaborated
The Sprint Backlog is the set of Product Backlog items selected by the team to be completed in the Sprint, plus a plan for delivering the product Increment and realizing the Sprint Goal.

## Slide 73: Sprint Task Board

## Slide 74: The Scrum Artifacts
Product Backlog
Sprint Backlog
Increment
The product backlog consists of descriptions for all features that may make it into the product.
The sprint backlog consists of descriptions for all items in scope for the current sprint.
The increment is all of the features that were completed and accepted during the sprint.

## Slide 75: Increment
Done
Useful
Useable
The Increment is the sum of all Product Backlog items completed during a Sprint and the value of the increments of all previous Sprints.

## Slide 76: Definition of Done
General Theory of Done
A “done” item shall include all functionality described in the backlog item and will be checked-in, code-reviewed, tested, and accepted.
Special Theory of Done
A “done” item meets the definition of done in the backlog item description.

## Slide 77: Important!
What it should do
The rule against which we measure

## Slide 78: Monitoring Progress Toward Goals
The Product Owner uses the data in the Product Backlog to continuously track past progress and forecast future work.

## Slide 79: Sprint burn-down chart

## Slide 80: Cumulative Flow Diagram

## Slide 81: The Scrum Artifacts Review
Product Backlog
Sprint Backlog
Increment
The product backlog consists of descriptions for all features that may make it into the product.
The sprint backlog consists of descriptions for all items in scope for the current sprint.
The increment is all of the features that were completed and accepted during the sprint.

## Slide 82: Events

## Slide 83: The Scrum Events
Sprint
Planning
Daily Scrum
Planning is done throughout the sprint, but most planning is done at the beginning of the sprint.
The daily scrum meeting is a 15 minutes stand-up meeting set aside for the team to plan for the day
The Sprint is a period of time during which development takes place
Review
The review is a presentation of the final increment that was built during the sprint.
Retrospective
The retrospective is time set aside to work on process improvement.

## Slide 84: Sprint
One month
No breaks
Increment
Container
Goal-based
Fixed-scope
Quality-first
or less duration
between sprints
is completed at end of sprint
for all other events
as determined by Product Owner
unless changed by PO and DT
and never sacrificed for speed

## Slide 85: Scrum Events—Sprint Planning
Sprint
Planning
Daily Scrum
Review
Retrospective

## Slide 86: Sprint Planning
Plans are worthless, but planning is everything.
General Dwight D. Eisenhower
Those who are victorious plan effectively and change decisively.
Sun Tsu
There are things we don't know we don't know.
Donald Rumsfeld

## Slide 87: Characteristics of Sprint Planning
Planning A—What
Planning B—How
Product Backlog
Sprint Backlog
Planning Factory
Understand
Analyze
Elaborate
Decompose
Commit
Engineer
Design
Plan
Elaborate
Decompose

## Slide 88: A small segue

## Slide 89: 5 Levels of Agile Planning
Vision
Roadmap
Release
Increment
Daily
Revised every 6-12 months by the product owner
Revised quarterly by the stakeholders
Revised every 8-12 weeks by the stakeholders
Revised after each increment by the team
Revised daily by the team members
Product Owner
Team
Scrum Master

## Slide 90: Value-based Ranking
Assign Business Value
Assign Effort
Calculate Index
SWIFt
Shortest, Weighted Item First
Aka WSJF

## Slide 91: High-level Planning Process
Determine Value
Estimate Effort
Calculate SWIFt
Create Product Map

## Slide 92: The 80/20 rule
Chart: Features
Series 1 | 50 | 40 | 32 | 25.6 | 20.48 | 16.384 | 13.1072 | 10.4858 | 8.3886 | 6.7109 | 5.3687 | 4.295 | 3.436 | 2.7488 | 2.199 | 1.7592 | 1.4074 | 1.1259 | 0.90072 | 0.72058 | 0.57646 | 0.46117 | 0.36893 | 0.29515 | 0.23612 | 0.18889 | 0.15112 | 0.12089 | 0.096714 | 0.077371 | 0.061897 | 0.049518 | 0.039614 | 0.031691 | 0.025353 | 0.020282 | 0.016226 | 0.012981 | 0.010385 | 0.0083077 | 0.0066461 | 0.0053169 | 0.0042535 | 0.0034028 | 0.0027223 | 0.0021778 | 0.0017422 | 0.0013938 | 0.001115 | 0.00089203 | 0.00071362
Pick any large off-the-shelf software application, Microsoft Excel, for instance, and you will find you probably use about 20% of the features.
By prioritizing features into the correct build order, we are able to limit the amount of time and effort we spend building features that are not needed by most people.

## Slide 93: Epic Effort Estimation Unit of Measure
When conducting epic estimation more than half of respondents said they used a point system.
SWAG
6%
Gummy Bears
1%
Other
6%
Hours
13%
T-shirt Sizes
23%
Points
51%

## Slide 94: Scrum Events—The Daily Scrum
Sprint
Planning
Daily Scrum
Review
Retrospective

## Slide 95: Daily Scrum
Same-time
Same-place
Planning
The Daily Scrum is a fifteen- minute time-boxed event for the Development Team
NOT for:
Status update
Problem solving
Engineering discussion
For:
What did we finish?
What will we finish?
Any impediments?

## Slide 96: Scrum Events—Sprint Review
Sprint
Planning
Daily Scrum
Review
Retrospective

## Slide 97: Sprint Review Meeting
Review what is done
Preview what is coming
Gain Insight
A Sprint Review is held at the end of the Sprint to inspect the Increment and adapt the Product Backlog if needed.
NOT for:
Problem solving
Feature discussion
For:
Demonstrate progress
Gain stakeholder feedback
Forecast future work
Review budget & timeline
Inspect and adapt

## Slide 98: Scrum Events—Sprint Retrospective
Sprint
Planning
Daily Scrum
Review
Retrospective

## Slide 99: Edmund Burke
“Those who don't know history are doomed to repeat it.” ― Edmund Burke

## Slide 100: Sprint Retrospective
Inspect previous sprint
Identify opportunities
Create a Plan
The Sprint Retrospective is an opportunity for the Scrum Team to inspect itself and create a plan for improvements to be enacted during the next Sprint.
NOT for:
Personal attacks
Documenting success/failure
For:
Capture successes
Address concerns
Inspect and adapt

## Slide 101: Retrospective Techniques
Shapes
Matrices
Games

## Slide 102: Shapes
Starfish Exercise

## Slide 103: Matrices
 | Good | Bad
Lot |  | 
Little |  | 

## Slide 104: Games
Anchors & Engines

## Slide 105: Event Attendees
 | Sprint Planning Pt. 1 - Selection | Sprint Planning Pt. 2 - Planning | Daily Scrum | Sprint Review | Sprint Retrospective
Scrum Master | + | + | + | + | +
Product Owner |  | + | + |  | +
Dev Team |  |  |  |  | 
Others |  |  |  |  | 
 | Required | + | Optional |  | Excluded
Notes: Worksheet example

## Slide 106: 11th State of Agile Report

## Slide 107: Company Experience and Adoption
Chart: 
| Accelerate product delivery | Enhance ability to manage changing priorities | Increase productivity | Improve business/IT alignment | Enhance software quality | Enhance delivery predictability | Improve project visibility | Reduce project risk | Improve team morale | Improve engineering discipline | Reduce project cost | Increase software maintainability | Better manage distrubuted teams
Series 1 | 0.75 | 0.64 | 0.55 | 0.49 | 0.46 | 0.46 | 0.42 | 0.37 | 0.28 | 0.25 | 0.24 | 0.18 | 0.17
Reasons for Adopting Agile
The reasons stated for adopting agile follow a similar ranking as in the previous year though we did see the biggest change in responses in accelerate software delivery (75% compared to 69% last year), enhancing delivery predictability (46% compared to 30% last year), improving IT/Business alignment (49% compared to 42% last year), and reducing project cost (24% compared to 18% last year).
(Responders were able to make multiple selections.)

## Slide 108: Agile Maturity
2%
No Initiative to achieve enterprise agility
4%
Considering an agile initiative
19%
Experimenting with agile in pockets
59%
Use agile practices and techniques but still maturing
12%
High level of competency with agile practices across the organization
4%
Agile practices are enabling greater adaptability to market conditions
Maturity
The vast majority of respondents (84%) said their organization was at or below a “still maturing” level

## Slide 109: Benefits of Adopting Agile
Chart: 
| Ability to manage changing priorities | Project visibility | Business/IT alignment | Delivery speed/time to market | Increase team productivity | Team morale | Project predictability | Software quality | Project risk reduction | Engineering discipline | Managing distributed teams | Software maintainability | Project cost reduction
Series 1 | 0.71 | 0.66 | 0.65 | 0.62 | 0.61 | 0.61 | 0.49 | 0.47 | 0.47 | 0.43 | 0.4 | 0.33 | 0.22
*Respondents were able to make multiple selections
Alignment
Priorities
Visibility
Top 3 Benefits of Agile
Respondents continue to cite the same top two benefits of adopting agile for the sixth year in a row. Productivity was replaced by Business/IT Alignment in 3rd place.

## Slide 110: Agile Methods and Practices
Chart: 
| Scrum | Custom Hybrid | ScrumBan | Scrum/XP | Other | Kanban | Iterative Development | Spotify Model | Lean Startup | XP
Sales | 0.56 | 0.14 | 0.08 | 0.06 | 0.06 | 0.05 | 0.03 | 0.01 | 0.01 | 0.01
Scrum, ScrumBan and Scrum/XP
Hybrid (70%) continue to be the most common agile methodologies used by respondents’ organizations.
Agile Methodologies Used

## Slide 111: Agile Techniques Employed
Iteration Planning
88%
Retrospectives
85%
Daily Standup
90%
Short Iterations
69%
Iteration Reviews
80%
Top 5 Agile Techniques
From 2016 to 2017, the use of Kanban grew from 50% to 65%; product road-mapping increased from 38% to 46% and portfolio planning went from 25% to 35%.
*Respondents were able to make multiple selections.
Chart: 
| Iteration planning | Daily Standup | Retrospectives | Iteration reviews | Short iterations | Release planning | Team-based estimation | Dedicated product owner | Single team | Frequent releases | Kanban | Open work area | Product roadmapping | Story mapping | Agile portfolio planning | Agile/lean UX
Series 1 | 0.9 | 0.88 | 0.83 | 0.81 | 0.71 | 0.66 | 0.62 | 0.55 | 0.54 | 0.5 | 0.5 | 0.45 | 0.38 | 0.35 | 0.25 | 0.22

## Slide 112: Distributed Agile Teams
79% of respondents had at least some distributed teams practicing agile.

## Slide 113: Agile Success and Metrics
How success is measured… with Agile initiatives?
Business value, on-time delivery of projects and customer/user satisfaction have remained the top three measures of agile initiative’s success as they have in the past few years with customer/user satisfaction moving into the top spot increasing from 44% last year to 57% this year.
Product scope saw a decline from 40% to 20% from 2016 to 2017.
*Responders were able to make multiple selections.
Chart: 
| Customer/user satisfaction | On-time delivery | Business value | Quality | Productivity | Predictability | Project visibility | Process improvement | Product scope | Don’t know
Series 1 | 0.57 | 0.55 | 0.53 | 0.47 | 0.31 | 0.29 | 0.26 | 0.25 | 0.2 | 0.11

## Slide 114: Engineering Practices Employed
This year’s survey demonstrated an increased use of coding standards (64% compared to 56% last year) and the use of continuous integration and refactoring were cited less as practices used.
Chart: 
| Unit testing | Coding standards | Continuous integration | Refactoring | Continuous deployment | Pair programming | Test-driven development | Automated acceptance testing | Collective code ownership | Sustainable pace | Behavior-driven development | Emergent design
Series 1 | 0.75 | 0.64 | 0.54 | 0.45 | 0.37 | 0.36 | 0.35 | 0.32 | 0.31 | 0.25 | 0.17 | 0.16

## Slide 115: Agile Works
Success of Agile Projects
98%
of respondents said that their organization has realized success from agile projects.

## Slide 116: Time to land the plane…

## Slide 117: Focus on the minimum
Minimum Viable Product
Minimum Marketable Features
+

## Slide 118: Shift Left
+

## Slide 119: Iterate and Increment
1
2
3
4
5
Iterate
Increment
1
2
3
4
5
Iterate
Increment
1
2
3
4
5
Iterate

## Slide 120: Continuous Integration
…bringing together the component sub-systems into one system
Continuous = multiple times per day
8:00
12:00
2:30
4:30

## Slide 121: Continuous Delivery
Continuously…
Integrate
Test
Deliver
Develop
Feedback
Monitor

## Slide 122: Delivery vs. Deployment
Continuous Delivery
Continuous Deployment
Unit Test
Regression
Stage
Acceptance
Deploy
Verify
A
A
A
A
A
A
A
A
A

## Slide 123: Doing Agile takes a decision…
  Doing Agile takes a decision but
  being agile takes a commitment.
  —Sean Scott

## Slide 124: DISCUSSION